Project timeline:

Tuesday 8/27- Create models for UserProfile, Highlight, Country & CountryVisited, create userCreate view, seed sample data into project

Wednesday 8/28 – Create view for countries visited/not-visited, create view for wishlist/top rated page

Thursday 8/29- Build out controller to add connect button to wish list countries and add functionality to display top rated countries

Friday 8/30 – Create view for previously visited countries with pertinent data, implement controller method to be able to edit this information and save to database

Saturday 8/31 – Incorporate functionality to see a link on the list of non-visited countries that points it to other users highlights of their trips to that country. Also, ensure only 10-20 of non-visited countries are visible and, ensure button to connect is still firing mechanism.

Sunday 9/1 – Seed sample users (20ish countries visited) & build out matching algorithm

Monday 9/2 – Solidify matching algorithm and direct user to location where the chat will happen

Tuesday 9/3 - Research chat mechanism

Wednesday 9/4 – Implement chat mechanism

Thursday 9/5- UI clean-up for home page

Friday 9/6 – UI clean-up for wish list/top rated countries

Saturday 9/7-Add bonus story about filled-in map

Sunday 9/8-Add bonus story about filled-in map

Monday 9/9-Present my Mona Lisa